A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

**1- ** Very Easy task

**2- ** Normal task

**3- ** Moderate task

**5- ** Difficult task

Storypoint - 5
(1,2,3,5)

### Sprint 1

Employee Registration & Login (Epic 1)

Employee Registration (USN1) **3**

Employee Login (USN2) **2**

Raise an Issue (Epic 2)

Raising a New Issue (USN3) **3**

Issue Management (Epic 3)

HR/Admin Viewing Issues (USN9) **3**

Total Story Point in Sprint 1 = 3+2+3+3 = 11

### Sprint 2

Raise an Issue (Epic 2)

Uploading Attachments (USN4) **2**

Issue Management (Epic 3)

Viewing Previous Issues (USN5) **2**

Tracking Issue Status (USN6) **3**

Issue Assignment & Resolution (Epic 4)

Assigning Issue to Department/Staff (USN10) **3**

Updating Issue Status & Resolution (USN11) **3**

Viewing Assigned Issues (USN12) **3**

Total Story Point in Sprint 2 = 2+2+3+3+3+3 = 16

### Sprint 3

Notifications & Communication (Epic 5)

Issue Status Notifications (USN7) **2**

Viewing Comments & Resolution Details (USN8) **2**

Issue Assignment & Resolution (Epic 4)

Providing Resolution & Updating Status (USN13) **3**

Dashboard (Epic 6)

Developing HR/Admin Dashboard (USN14) **3**

Filtering Issues (USN15) **2**

Total Story Point in Sprint 3 = 2+2+3+3+2 = 12

### Total Story Points

Sprint 1 = 11

Sprint 2 = 16

Sprint 3 = 12

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 11+16+12 = 39

No of Sprints = 3

Velocity = 39/3

13 (Story Points per Sprint)

Your team's velocity is 13 Story Points per Sprint.